Phase 1 — Scope of Work

Medicronis Distributor Sales Intelligence Platform · Version 1.0

1. Background

Medicronis requires automation of distributor PDF sales report processing and SSR generation. Phase 1 addresses this specific operational gap without replacing existing systems.

2. Objectives

Eliminate manual re-entry of distributor PDF data where possible

Generate SSR in Medicronis-approved format

Provide exception-based human validation

Establish centralized sales data for reporting

3. Functional Requirements

3.1 User Management

Login, roles (Admin, Operator, Viewer)

Activity logging

3.2 Master Data

Distributor profiles, document template configuration

Product master (import from client-provided source)

3.3 Document Processing

PDF upload (single/bulk), duplicate detection

Text/table extraction; OCR for scanned documents

Distributor auto-identification where configured

3.4 Product Matching

Exact, code-based, and fuzzy matching

Manual review queue; saved mappings for reuse

3.5 Reporting

SSR per agreed template

Excel and PDF export

3.6 Dashboard

Total sales, distributor count, processing status, exceptions pending

4. Client Responsibilities

Provide SSR template and sample outputs

Provide product master data

Provide representative PDFs per distributor

Assign UAT contact (daily PDF user)

Timely feedback during UAT (≤3 business days per review cycle)

5. Out of Scope (Phase 1)

Inventory, warehouse, procurement, finance, HR modules

Replacement of existing sales/accounting software

Mobile applications

All 48 distributor templates at day-one go-live (rolled out post go-live)

6. Timeline

| Phase | Duration |
| --- | --- |
| Kickoff & requirements lock | Week 1 |
| Development | Weeks 2–6 |
| UAT & fixes | Weeks 7–8 |
| Go-live | End of Week 8 |

7. Acceptance Criteria

SSR output matches agreed format for approved test PDFs

Successful processing of agreed go-live distributor template set

User training completed (1 session, up to [X] users)

Documentation: user guide + admin guide

8. Support

30/60/90 days warranty bug-fix period post go-live

Template additions for additional distributors: [X] included / [rate] per additional template

9. Assumptions

Client provides digital product master within 5 business days of kickoff

SSR field mapping signed off in Week 1

Hosting: [Client-hosted / MITRIXS-managed — specify]